Project Milestones & Payment Plan for Your Website Development

Hi @**ankityadav139**,

Thank you for sharing your project requirements! To ensure smooth progress and clear communication, I’ve broken down the work into manageable milestones with corresponding payments. This way, you can track progress and approve each stage before moving on.

**Project Milestones & Payment Breakdown**

| **Milestone** | **Description** | **Payment %** | **Estimated Amount (€)** |
| --- | --- | --- | --- |
| **1. Landing Page + Setup** | Responsive landing page, project setup, demo content, preview link | 15–20% | €40–50 |
| **2. Main Static Pages** | About page, article/resource listing, layout & responsiveness | 15% | €30–40 |
| **3. Detail Pages** | Article detail, resource detail, related items integration | 15% | €30–40 |
| **4. Dashboard UI (Frontend)** | Admin dashboard layout, article/resource management UI, navigation | 20% | €40–60 |
| **5. Backend & API** | Database design, REST APIs, authentication system, API testing | 20% | €50–70 |
| **6. Final Testing & Deployment** | Full integration, browser & responsiveness testing, deployment to production | 10–15% | €20–40 |

**What’s Included**

* Full responsive design using React and Tailwind CSS
* Backend with MERN stack (MongoDB, Express, React, Node.js)
* Admin dashboard for content management
* Deployment to your preferred hosting (e.g., Vercel, Netlify)

**What I Need From You whenever is needed.**

* Content (texts, images, logos) for pages
* Timely feedback on delivered milestones to keep the project on track

If you want to add any new features or make changes beyond this scope, we can discuss a custom quote.

Please let me know if you agree with this plan and payment schedule so I can prepare the formal offer with milestones for you on Plantform. Remember each millestone will be payed if is completed.

Looking forward to working together!

Best regards,  
Caleb Habyarimana

Fiverr account: @**Caleb\_Engineer**